## Slide 1
AI-DRIVEN SDLC • GITHUB SPEC KIT
FROM CODE ASSISTANCE
TO AI-DRIVEN SDLC
Why structured, spec-driven development matters when AI starts writing the software

## Slide 2: Software development did not jump directly to agents
CONTEXT
AI assistance evolved in layers. Each layer increased both capability and responsibility.
1
IDE Autofill
Syntax + snippets
Completes known patterns
2
AI Completion
Lines + blocks
Predicts code from context
3
Chat Assistant
Ask + answer
Explains / generates functions
4
Code Assistant
Repo-aware agent
Reads, edits, runs, tests
5
5
AI-SDLC
Governed process
Intent → artifacts → code

## Slide 3: The trap: agentic capability without process
RISK
A powerful coding agent can still build the wrong thing very efficiently.
Prompt → Code
“Build an expense app.”
The agent chooses assumptions, architecture, behavior and implementation details while coding.
Looks productive
UI appears quickly
APIs compile
Demo works
Lots of code generated
But what is missing?
Approved requirements
Traceable decisions
Quality gates
Consistent constraints
Proof that code matches intent
This is where “vibe coding” becomes risky for enterprise software.

## Slide 4: Vibe coding vs AI-Driven SDLC
TRANSITION
The difference is not whether AI writes code. The difference is whether intent and engineering decisions are governed.
UNSTRUCTURED / VIBE CODING
Starting point
Prompt / idea
Context
Mostly conversational
Architecture
May emerge during coding
Quality
Check after generation
Traceability
Prompt history
Human role
Prompt and inspect
AI-DRIVEN SDLC
Starting point
Business requirement + approved scope
Context
Persistent project artifacts
Architecture
Explicit technical plan
Quality
Quality gates throughout
Traceability
Spec → plan → tasks → code
Human role
Approve requirements, decisions, exceptions

## Slide 5: What changes in an AI-Driven SDLC?
AI-SDLC
AI participates across the lifecycle, but durable artifacts and human checkpoints keep the work aligned.
Business
Intent
Specification
Technical
Plan
Tasks
Implementation
Verification
Human review and organizational guardrails surround the entire loop

## Slide 6: Coding assistant ≠ model ≠ process
MENTAL MODEL
Students should separate these layers before learning Spec Kit.
Coding Assistant
The working interface/agent that can inspect the repository, invoke tools and modify files.
Examples: Copilot, Claude Code, Cursor.
LLM / Models
The reasoning and generation engine used by the assistant. Models interpret context and produce decisions/text/code.
Process / Harness
Reusable instructions, templates, scripts, artifacts and gates that tell the assistant how work should proceed.
Spec Kit lives here.
The same process can guide different coding assistants.

## Slide 7: What is a “skill”?
CODING ASSISTANTS
A skill packages reusable task instructions so the coding assistant can apply a known workflow instead of relying on a fresh ad-hoc prompt every time.
Reusable instructions
Defines the goal, sequence, constraints, required inputs, expected outputs and checks for a type of task.
Dynamic input
The skill is reusable; the user supplies the feature, requirement or context for this run.
Assistant executes
The coding assistant loads the relevant instructions, combines them with repository context and asks the LLM to perform the workflow.
Think: Skill = reusable procedure/template + runtime context, not a fixed answer.

## Slide 8: Skills, slash commands, scripts and tools are different
CODING ASSISTANTS
They work together, but they are not interchangeable.
Skill
Reusable workflow instructions
“How to perform this class of task”
Slash command
Invocation surface
“Run this skill/process now”
Script
Deterministic automation
Setup, inspect, create or validate artifacts
Tool / MCP
External capability
GitHub, Jira, shell, database, browser…
The coding assistant is the orchestrator that connects instructions + context + tools + model.

## Slide 9: So what is GitHub Spec Kit?
SPEC KIT
An open-source process harness that gives AI coding agents structured processes, reusable templates and documented outcomes.
NOT another LLM
Spec Kit does not replace the underlying model or coding assistant.
NOT just prompts
It coordinates prompts/skills, templates, scripts, project artifacts and quality gates.
PROCESS LAYER
It keeps intent ahead of implementation and guides the coding agent step by step through SDD.
GitHub describes Spec Kit as a toolkit/harness for structured processes with coding agents.

## Slide 10: The core Spec-Driven Development lifecycle
SPEC KIT
Constitution is project-wide. The feature loop is repeated for each bounded capability.
Constitution
Rules
Specify
WHAT / WHY
Clarify
Ambiguity
Plan
HOW
Checklist
Spec quality
Tasks
Work units
Analyze
Cross-artifact
Implement
Code
Converge
Code vs intent
Project-wide
Quality gate
Quality gates are added when ambiguity/risk warrants them.

## Slide 11: Large products need decomposition before feature-level SDD
ENTERPRISE
Do not ask one feature specification to carry an entire enterprise platform.
Business Requirement
Global Employee Expense Management Platform
50,000 employees • 20 countries • multi-currency • approvals • ERP
Product Decomposition
Identity • Expense • Receipt • Policy • Approval • Finance • Reimbursement • Reporting • Audit…
Feature-Level SDD
Take one bounded capability at a time through Specify → Plan → Tasks → Implement → Converge.
ROADMAP.md can be a useful project artifact, but the roadmap itself is not required by Spec Kit.

## Slide 12: Each artifact answers a different question
ARTIFACTS
The artifacts create durable context that survives beyond a single chat session.
constitution.md
How must we build software?
ROADMAP.md
What capabilities make up this product?
spec.md
What must this capability do — and why?
plan.md
How will we technically build it?
tasks.md
What concrete work must be done?
Source code
What has actually been implemented?

## Slide 13: Spec Kit commands and agent skills
COMMAND REFERENCE
Command | Agent skill | Purpose
/speckit.constitution | speckit-constitution | Establish or update project principles
/speckit.specify | speckit-specify | Define requirements and user stories
/speckit.plan | speckit-plan | Create the technical implementation plan
/speckit.tasks | speckit-tasks | Break the plan into actionable tasks
/speckit.implement | speckit-implement | Execute the tasks
/speckit.converge | speckit-converge | Assess implementation against the artifacts and append remaining work
/speckit.taskstoissues | speckit-taskstoissues | Optionally convert tasks into GitHub issues
/speckit.clarify | speckit-clarify | Resolve ambiguity before planning (optional quality gate; formerly /quizme)
/speckit.analyze | speckit-analyze | Check artifact consistency after tasks and before implementation (optional quality gate)
/speckit.checklist | speckit-checklist | Generate requirements-quality checklists (optional quality gate)
Highlighted rows are optional quality gates.